2006 Milestone tasks.  RJA.  Version 1.0, June 28, 2006

Targets:

Technology Preview:  A version that we can post on the web to demonstrate that the project is moving forward.

Functional for classroom use:  Feature complete and robust for use in fall deployments by RJA.  UW Release.

Initial Public release:  Ready for general use.  Should not be a step backwards from 2.0.

Full release: A clear advance over 2.0 in functionality and usability.

Areas of work,

Networking.

Robustness.

Major Features.  (New features, requiring moderate work, including addressing internal issues)

Feature completeness.

Application Internals.

Technology Preview Release – Target: July 3  (This will be 2.8)

Code complete for technology preview.  Release steps:

Adequate documentation for installation and use

Review license

Label version appropriately

Build with most recent RTP Dlls

UW Release.  (2.9).

Networking – Reliable networking, target to be determined

Robustness –

Stable for 30 machine classroom use.

Develop test strategy and release measure

Major features

Text input for student submissions

Feature completeness

Working properties form

Config file

Slide Zoom

Status Bar

Slide/Ink export

Pen feature control from properties form (size, shape)

Applications Internals

Changes underway by Peter

Public Release (3.0)

Networking

Robustness

Major Features

Slide insertion (to allow for deckbuilder to be removed)

Deckbuilder functionality in Presenter

Presenter Text feature with real time updates

Feature Completeness

PPT Pluggin

Keyboard short cuts

Import from URL

UI Cleanup

Buttons

Layout options – filmstrip left/right

Full Release (3.1)

Networking

Robustness

Major Features

Export to PPT

Integration with other devices

Support for polling

Feature Completeness

Recording and playback

Milestone 1

SlideDeck Display

SlideDeck Nav with prev/next

Ink

SlideDeck construction from DB

SlideDeck import

Multimon

Deckbuilder/PPTDeckIO

Open PPT

Open CP3

Save/Save As CP3

Quit

Insert slides

View I/S/P +- BG

Slide Nav

Layered slide viewing

Multiple decks

Tabs for multi-slidedecks

Filmstrip

CP3 file format

Autoversion

Daily Builds

Milestone 2

Network

UI

Menus (aka Manual Interface)

Connect Interface

Connection Manager

Abstract Base Class/Interface

RTP

Message Classes + Receive methods

Slide, Navigation, and Ink Broadcast

Testing framework

Instructor and Public roles

Display of correct slide layers for roles e.g. instructor notes

PropertiesForm  (Just creation, not functionality)

Feature and buttons for:

Erase All

Min/Max Slide  - Implementation of this needs to be fixed

Whiteboard Deck Button

Button Icons

About dialogs for CP and DB

Debug logging  - Status???

CP3 file type, icon and association

Auto-DeckMatching (and manual via DeckMatcher if it is a simple extension) – Needs testing

Slide Missing Rendering – status?

Slide Preview

FilmStrip AutoScroll

Milestone 3

PropertiesForm (Pen properties, some network properties, save to registry)

UnLinked navigation

Undo/Redo Buttons (Done_

Save deck as cp3

Status bar

Network data

Full-Screen

Close Deck

Pen Shape

Student inking

Roles

Menus - correct UI for each

Status bar

Networking

Message prioritization e.g. ink is a higher priority than slide content

Message synchronization (negative acks, etc)

Support “arbitrarily” many machines connected

Robust to loss of messages

Chunk data packets and request missing chunks

Start CP/DB from command line

Keyboard short cuts for basic commands (at least for previous and next slide)

Deckmatching

Beacon packets

Individual deck broadcast and slide broadcast

Button Graphics

Tool tips

Milestone 4

UI robust to Custom viewing options (e.g. transparent icon backgrounds)

Dual Panels in portrait mode align vertically

ToolBar/StatusBar adequately usable in portrait mode

Open/Enter URL

Export Ink/Deck

DeckMatcher

Scrollable ink layers

Student Submissions

Display SS on Public

Menu/Buttons for enable/disable

Basic ink editing (Unclear if we want to do this for MS3)

Milestone 5+

ConferenceXP integration

Recording/Logging + Playback

Toggle ViewLayers/Feedback Layers Menuitems/functionality

Integration of DeckBuilder and Playback into Presenter UI

Send to participant/role/all (Unclear if we want to do this for MS 3)

Multiple panels (Unclear if we want to do this for MS 3)

TOC FilmStrip display

Remote Cursor (Unclear if we want to do this for MS3)

Pointer options