## Slide 1: CS 5150 Software Engineering
Lecture 26
The Business of Software Development

## Slide 2: Administration

## Slide 3: Business Topics in CS 5150
• Strategic importance of software to organizations.
• Roles of clients, customers, and developers.
• Professional responsibility.
• Legal: contracts, trade secrets, copyright, patents.
• People: managing groups, careers.
• Start ups and entrepreneurship.
• Processes and scheduling.
• Costs: functionality – timeliness – resources.
• Risks and visibility.

## Slide 4: Business Models: Free-Lance Software Development
You and a few friends create a company to develop software. You are offered a contract to write bespoke software (e.g., a commercial web site).
How much should you charge per hour?
You plan to work 40 hours a week for 50 weeks of the year and want to earn $50,000.
Hourly rate = $50,000 / (40 x 50) = $25
But ...

## Slide 5: Free-Lance Software Development
Salary $50,000
Benefits (including taxes) $15,000
Rent, equipment, etc. $10,000
Fees, services, etc. $15,000
Travel and misc. $10,000
TOTAL EXPENSE $100,000
Hours worked 2,000
less administration 400
less marketing 350
BILLABLE HOURS 1,250
Hourly rate = $100,000 /1,250 = $80

## Slide 6: Free-Lance Software Development
You MUST have a contract with the customer. It may be a simple letter or a complex agreement.
What should it contain?
Are you being paid by the hour? Or by completion of the task?
What acceptance tests will be done? Who decides when the job is done?
Who owns the software? What licenses does the other party have?
Who provides hardware, software that is required, supplies, etc.?
When will you get your money?

## Slide 7: Business Model: Packaged Software
Example of fixed and variable cost:
• The initial development cost of a software product is $1 million.
• The cost of packaging and distribution of each copy is $5.
• Technical support costs average $15 per copy.
• The package sells for $200 per copy.
Fixed cost = $1 million
Variable cost = $20

## Slide 8: Fixed and Variable Costs: Profit or Loss
$1.5M
$1.0M
$0.5M
Unit sales
2,500
5,000
7,500
Revenue
Costs

## Slide 9: Profit or Loss?
If you sell 7,500 copies do you make a profit of $350K?
Did you borrow money to cover the start-up period? How much interest did you pay?
What about taxes?
Cash flow
When will you be paid (always late)?
When do you have to pay your bills?
Risk
What extra costs do you have if the product is a year late?
What if you only sell 5,000 copies?
If you increase the price, does your revenue go up or down?

## Slide 10: Software Development as a Profession
Question: Is software development a branch of engineering?
Answer: It depends on how you define engineering.
Software development demands a high degree of professionalism.

## Slide 11: What is Engineering?
A definition of engineering
The profession of:
... creating cost-effective solutions ...
... to practical problems ...
... by applying scientific knowledge ...
... and established practices ...
... building things ...
and taking responsibility for them!
With this definition, software development is clearly engineering

## Slide 12: The Craft of Software Development
Software products are very varied
--> Client requirements are very different
--> There is no standard process for software engineering
--> There is no best language, operating system, platform,
database system, development environment, etc.
A skilled software developer knows about a wide variety of approaches, methods, tools. The craft of software engineering is to select appropriate methods for each project and apply them effectively.

## Slide 13: Crafts, Science, Engineering
Production
Craft
Commercial
Science
Professional
Engineering
From: Shaw and Garlan

## Slide 14: Crafts, Science, Engineering
Production
Craft
Commercial
Science
Professional
Engineering
From: Shaw and Garlan
algorithms
data structures
compiler construction
software development
methodologies

## Slide 15: Software Engineering: Personal Thoughts
The software industry needs to take more responsibility for
its products.
• Products are sold or licensed with no guarantees about whether they work as advertised.
• Time-to-market dominates much of software development.
• We know how to develop much more reliable and secure software, but reliability and security often have low priority in business plans.
Compare: The car industry (safety and reliability)

## Slide 16: Software Engineering: Personal Thoughts
Too much software development is wasted
• Projects are begun with poorly thought out scope.
• Senior management pays too little attention to a strategic area of their organization.
• Technical teams are poorly led.
• We do not have a good methodology for education in software development.
Example: Thick sandwich

## Slide 17: Why Software Projects Fail
There is an article on this topic in IEEE Spectrum:
http://spectrum.ieee.org/computing/software/why-software-fails

## Slide 18: Why Software Projects Fail
• Unrealistic or unarticulated project goals
• Inaccurate estimates of needed resources
• Badly defined system requirements
• Poor reporting of the project's status
• Unmanaged risks
• Poor communication among customers, developers, & users
• Use of immature technology
• Inability to handle the project's complexity
• Sloppy development practices
• Poor project management
• Stakeholder politics
• Commercial pressures

## Slide 19: Failures and Risks
Software development projects can fail in many ways:
The software engineering triangle
• Late
• Over budget
• Lack of function, full of bugs, bad performance
Changing circumstances
• Changing markets
• Better alternatives
• Changes of management
The biggest single source of problems is poor understanding of requirements by management & developers

## Slide 20: Managing Risk
Manage projects to avoid risk:
• Open and visible software process
=> Avoid surprises
• Continual review of requirements
• Willingness to modify or cancel projects
• Short phases, each with deliverables

## Slide 21: Time to Complete a Software Project
Large software projects typically take at least two years from
start to finish
• Formative phase -- changes of plan are easy to accommodate
• Implementation phase -- fundamental changes are almost impossible
Yet many things can change in two years.
Many modern software methodologies aim to apply the
advantages of small teams and short development cycles to
large projects.
Rapid Application Development or Agile Software Development.

## Slide 22: Managing Risk
• Major computing projects are very complex. Inevitably there are delays and failures.
• Few organizations know how to manage risk & uncertainty.
• The best Chief Information Officers
=> Manage to minimize risk
=> Have the confidence of their staff who keep them
truthfully informed
=> Have the self-confidence to keep their seniors
truthfully informed

## Slide 23: How to Stop Gracefully
• It is harder to cancel a project than to start it.
• It is harder to withdraw a service than introduce it.
Considerations
• The proponents of the system must now reverse their public stance.
=> Management of expectations
• Users of the service need a migration strategy.
• Technical staff must have a graceful path forward.

## Slide 24: Too Big to Cancel!
Example: University A had antiquated administrative systems. Senior management decided to replace them all with commercial packages from X. The timetable and budget were hopelessly optimistic.
• Staff get dispirited.
• The Chief Information Officer finds another job.
• A new Chief Information Officer is appointed.
What should she do?

## Slide 25: Accept the Obvious!
Six organizations were funded by the National Science Foundation, for one year, to develop demonstration projects.
The National Science Foundation hoped that the six organizations would then submit a multi-million, five year proposal to develop the production system together.
but ... there were differences (technical and personal) between the organizations.
Three weeks before the proposal was due, the principal investigator at University Q decided that the plan was doomed to failure.
What should he do?

## Slide 26: Senior Management Dynamics
• Directors and shareholders appoint the President
=> The President does not want to admit failures
• The President appoints the Chief Information Officer
=> The CIO does not want to admit failures
• The CIO appoints the computing managers
=> The computing mangers do not want to admit failures
• The computing managers appoint the developers
=> The developers do not want to admit failure
Everybody pretends that things are going well

## Slide 27: Senior Management Dynamics
At last the troubles can not be hidden ...
• Directors and shareholders try to blame the President
• The President tries to blame the Chief Information Officer
• The CIO tries to blame the computing managers (and grumbles about the President)
• The computing managers try to blame the developers (and grumble about the CIO)
• The developers grumble about their managers
What can we do better?

## Slide 28: A Summary of CS 5150
• Software is expensive. Understand who is paying and what they want.
• If the requirements are not well defined, the system will fail.
• Good processes help the development of good software.
• Software engineering is a craft, not a fixed procedure
• Minimize risk:
have visible process
balance function v. time v. cost
• Good software requires good people + good technology