Internet Archive Project: Progress Report

Date: 9/22/2004

Jerrin Kallukalam

Measurement of the LTO tape drives

-------------------

The theory center uses Adic scalar 10K tape library system. Prof Demers said that the tape throughput was measured earlier, and the results are below.

File transfer rate over Gb Ethernet

= 35 MB/s = 3TB/day

Archive to tape library (LTO-1) from staging device

= 16MB/s  = 1.4TB/day

The above values are worst-case rates.

Status of Hardware

------------------

Two Unisys machines have arrived. The disks haven't arrived yet. It would be a few weeks when the disks also arrive. Dave Lifka said that the performance testing could begin once the disks arrive, which would take about 3-4 weeks.

We need to calculate how fast the data can be read from the USB/2 disks to the RAID system. We may need some parallelism for this, to make sure this doesn’t cause a bottleneck. A data rate of 60 TB per two months translates to about 100 Mbps. The maximum transfer rate of USB/2 disk (480Mbps) seems to be enough if it can be achieved, but a realistic estimate has to be made when the RAID system is ready.

System Environment

------------------

The operating system in use in the machines will be Windows 2003 Enterprise edition. We will need to discuss with the researchers about the programming environment they would use.