Minutes from October 6th 2004

Meeting of the Web Research Infrastructure Team

By: Nurwati

-Mayank and Ari presented their results from interviewing the faculties about what they expect and need from the Internet Archive data. To get a subset of documents by keyword and to get text from a given ID, we will need to work with the content of the documents. The other information requested by the faculties, for example,  set of documents using URL prefix, ID from URL, or  page rank of a document, can be retrieved using the webgraph. The faculties were in favor of using C++ instead of Java.

-Prof. Arms stated that we need to get a hold of everything in a domain, such as cornell.edu or cs.cornell.edu, and then determine what applications need to be used, run benchmark of a small scale system to get the time based on the algorithm used.

-Pat presented his report about the Network. He focused on Internet 2 and NLR. We still need to do more experiments to check against the facts stated. NLR will be available between April to May 2005, Prof. Armstrong said that this is not a problem.

-Karthik and Jerrin presented their findings regarding adjacency matrices. They discovered band matrices which will allow faster retrieval for the in-links.

-Prof. Arms advised Ari and Mayank to ask Professor Donna Bergmark on how she retrieved snapshots for cornell.edu domain.

-Our next goal is to test how to do the following phases and how long will it takes to do every phase:

- Phase I: crawl the web and get ARC files

- Pahse II: use the snapshots to: pull URL, map to ID and get webgraphs

-Prof. Arms decided to break the team into groups:

- Ari, Karthik and Nurwati will find and understand web-crawl, and then, generate ARC files from the web.

- Jerrin and Mayank will map URL to ID and vice versa, create adjacency matrices using the ARC files, and extract webgraph from data. (for now, they are using the ARC files given by Jon to Pat from two weeks ago)

- Pat will be working on Network.

-The next meeting will be two weeks from now (October 20th 2004)